CONTINUUM OS

A New Desktop Operating System with Native, Built-In Android Continuity

(A macOS-caliber desktop OS where Handoff, Universal Clipboard, AirDrop, and Universal Control with Android are kernel-adjacent system services, not installed apps)

Operating System Engineering Plan & Build Roadmap

Prepared by: Senior Software Engineering — OS Platform Group

Version 1.0 — September 2026

# 1. Executive Summary

This document is a complete engineering plan to build Continuum OS: a new, independent desktop operating system — not an application layer on top of Windows — with the polish and cohesion of macOS, and with Android device continuity (clipboard, handoff, file transfer, notifications, calls, universal input control, camera, and tethering) implemented as native, always-running OS services rather than a third-party app.

What “new OS” means here, precisely. Building an operating system does not mean writing a new CPU instruction set or reinventing device drivers from zero — no shipping OS does that, including macOS, which is built on the Darwin/XNU kernel with a large inherited BSD and Mach lineage, and including Android, which runs on the Linux kernel. The credible, buildable engineering path — the one ChromeOS, SteamOS, and every independent Linux-based desktop OS actually took — is: adopt a proven, actively-maintained open-source kernel as the foundation (so existing GPU, Wi-Fi, Bluetooth, and peripheral drivers already work on day one), and build Continuum's real, differentiating engineering on top of it: a new display/compositor stack, a new desktop shell and UX, a new system-service architecture, a new app framework, and — the actual point of this project — Android continuity implemented as first-class, always-on kernel-adjacent daemons rather than a userland app. This plan follows that model.

One hard physical constraint. The phone remains a separate physical device running its own OS (Android). No desktop OS, new or existing, can run code inside another vendor's phone without something installed on that phone — this is true of macOS/iOS Continuity as well (iOS ships Apple's own Continuity daemons because Apple controls both OSes; Android is not Apple's to modify). Continuum OS therefore ships its continuity logic as native OS daemons on the desktop side, paired with a lightweight, open-sourced Continuum Companion service on the Android side, installed once, that speaks the same protocol as if it were built into Android — the same real-world compromise every non-Apple continuity project (KDE Connect, Phone Link, Samsung Flow) has to make.

# 2. Foundational Architecture Decisions

## 2.1 Kernel Choice

Recommendation: adopt the mainline Linux kernel (LTS branch) as Continuum OS's kernel, the same foundation choice made by ChromeOS, SteamOS, Android itself, and most independent desktop OS projects.

- Immediate access to drivers for essentially all GPUs, Wi-Fi/Bluetooth chipsets, USB, NVMe, and peripherals — the single largest cost center in any from-scratch OS (writing and certifying hardware drivers) is avoided.

- A security-patch and CVE pipeline maintained by a large upstream community, which Continuum OS inherits rather than staffing alone.

- Precedent for radically different UX on the same kernel: Android and ChromeOS both prove the kernel does not dictate the user experience — Continuum's macOS-like shell is a userland/compositor decision, not a kernel one.

- A custom microkernel (seL4-style) or fully original kernel is evaluated and rejected for v1: multi-year driver bring-up cost with no UX benefit; revisit only after Continuum OS has market traction and a dedicated kernel team.

## 2.2 Base System Layer

- Init system: a minimal, security-hardened init (systemd or a purpose-built alternative) managing boot sequence, service supervision, and the continuity daemons described in Section 8.

- Filesystem: ext4 or btrfs with OS-partition read-only root (like ChromeOS/Fedora Silverblue) for update reliability and rollback safety.

- Update model: A/B (dual-partition) atomic OS updates — the OS updates in the background and swaps on next reboot, with automatic rollback on boot failure, avoiding the classic “update bricked my machine” failure mode.

- Package/app model: a sandboxed, capability-scoped app format (OS-native containerized apps, similar in spirit to Flatpak/macOS App Sandbox) as the primary distribution format.

# 3. OS Architecture Layers

| Layer | Responsibility | Key Technology |
| --- | --- | --- |
| Kernel | Process/memory management, scheduling, device drivers, networking stack | Linux LTS kernel, mainline + minimal Continuum patch set |
| Hardware Abstraction / Services | Power management, input, display mode-setting, radio (Wi-Fi/BLE) management | systemd, udev, NetworkManager/iwd, BlueZ (extended) |
| Compositor / Display Server | Window compositing, GPU acceleration, multi-monitor, virtual displays (for Continuum Control) | Custom Wayland compositor (“ContinuumWM”), built on wlroots |
| System Services (Continuity Daemons) | Clipboard, Handoff, Drop, Phone, Control, Hotspot, Camera — see Section 8 | Continuum daemons (Rust/C++), D-Bus/IPC, protobuf-based device protocol |
| Desktop Shell / UX | Menu bar, Dock, Spotlight-equivalent search, Mission-Control-equivalent, Finder-equivalent Files app | ContinuumShell (Rust + a custom UI toolkit, GPU-composited) |
| App Framework & Compatibility | Native app SDK, sandboxing, Linux app compatibility, Windows app compatibility layer | ContinuumKit SDK, Flatpak-style sandbox, Wine/Proton-based Windows compatibility layer |
| Security & Update | Verified boot, A/B updates, app sandboxing, permission broker | Secure Boot chain, dm-verity root verification, capability-based permission system |

# 4. Boot, Install & Update

## 4.1 Boot Chain

- UEFI Secure Boot verifies the Continuum bootloader signature.

- Bootloader (systemd-boot or GRUB, Continuum-signed) verifies and loads the kernel + initramfs via dm-verity.

- Kernel mounts the read-only root partition and hands off to init, which starts core services and the continuity daemon suite.

- ContinuumShell compositor starts and presents the login screen.

## 4.2 Installer

- A graphical installer (live-boot USB image) handling disk partitioning, dual-boot detection, account sign-in, and first-run device pairing with an Android phone as part of setup (mirroring macOS's first-run Apple ID/Continuity setup).

- OEM pre-install path: a reference image and driver-certification kit for hardware partners, analogous to Windows OEM imaging or ChromeOS device certification.

## 4.3 Update Strategy

- Background A/B atomic updates, delta-compressed, verified against a signed manifest before activation.

- Staged rollout by device cohort with automatic halt on elevated crash/boot-failure telemetry.

- Kernel and driver updates decoupled from desktop-shell/continuity-daemon updates where possible, so continuity features can ship on a faster cadence than the kernel.

# 5. Driver & Hardware Support Strategy

- Tier 1 (launch): a certified hardware list — a curated set of laptops/desktops (reference OEM devices) with full driver validation, similar to ChromeOS's device certification model, so v1 doesn't have to solve “all PC hardware ever made” on day one.

- Tier 2: best-effort generic support for common GPU (Intel/AMD/NVIDIA open or proprietary drivers), Wi-Fi/Bluetooth, and peripheral classes already supported upstream in Linux.

- A dedicated Hardware Enablement team maintains the Continuum kernel patch set, upstreaming fixes back to mainline Linux where possible to reduce long-term maintenance burden.

- Firmware/driver signing pipeline integrated with the update system so driver updates go through the same A/B atomic rollout as the OS.

# 6. Desktop Shell & User Experience

ContinuumShell targets the same clarity and cohesion as macOS's Aqua/Finder experience, purpose-built rather than themed on top of an existing desktop environment.

- Global menu bar with a system-wide app menu, clock, and a “Continuum Center” status area showing paired Android device(s), battery, signal, and continuity feature toggles.

- Dock with running-app indicators, Spaces/virtual-desktop support, and a Mission-Control-equivalent overview (gesture- and keyboard-triggered).

- Spotlight-equivalent universal search (files, apps, settings, and — uniquely — content on the paired Android phone, such as photos or messages, indexed locally and privately).

- Finder-equivalent Files app with a “Nearby Device” sidebar entry exposing the paired Android phone's shareable storage, matching macOS Finder's iPhone entry.

- System Settings app with a first-class “Continuity” pane covering pairing, per-feature toggles, and diagnostics.

# 7. App Ecosystem & Compatibility

- ContinuumKit — the native app SDK (UI toolkit, system APIs, sandboxing) that first-party and third-party developers target, distributed through a Continuum App Store.

- Linux app compatibility: since Continuum OS is Linux-kernel-based, existing Linux desktop apps (via Flatpak/AppImage) can run with minimal porting, immediately bootstrapping the software catalog.

- Windows app compatibility: a bundled, sandboxed compatibility layer (Wine/Proton-derived) for running common Windows desktop applications, similar in spirit to how Proton lets SteamOS run Windows games and CrossOver runs Windows apps on macOS/Linux; scoped to “best effort,” not full guaranteed compatibility, in v1.

- Browser as a first-class citizen: a Chromium-based Continuum Browser ships by default, since browser-tab Handoff is one of the flagship continuity features.

# 8. Native Android Continuity Subsystem

This is the core differentiator of Continuum OS: instead of a Windows tray app polling for a phone, these are OS-level daemons that start at boot alongside networking and display services, with dedicated kernel-adjacent privileges (raw BLE/Wi-Fi radio access, compositor-level input injection, virtual display and virtual camera device nodes) that a sandboxed third-party app could never be granted.

## 8.1 continuumd — the core continuity daemon

- Runs as a system service from boot; owns BLE advertisement/scanning, mDNS discovery, and the persistent QUIC/WebRTC session to the paired phone.

- Exposes a local D-Bus API that every other continuity daemon and the desktop shell consume — no continuity feature talks to the network directly.

## 8.2 Feature Daemons (each independently toggleable in Continuum Center)

- continuum-clipboardd — bidirectional clipboard sync (text/image/file), OS-level clipboard hook rather than an app polling loop.

- continuum-handoffd — tracks active-app/document/browser-tab state via a ContinuumKit API apps opt into; surfaces the resume affordance in the Dock.

- continuum-dropd — Wi-Fi Direct/Wi-Fi Aware file transfer; integrated directly into the Files app and any app's native Share action, with AV-scan-on-receive.

- continuum-phoned — notification mirroring, SMS/RCS, and call audio routing, surfaced through the native OS notification center and a built-in Phone app.

- continuum-controld — Universal Control: owns a virtual display output for the mirrored phone screen and injects input at the compositor level (a privilege only the OS itself can safely hold).

- continuum-hotspotd — automatic tethering fallback, integrated with NetworkManager/iwd for seamless network-path switching.

- continuum-camerad — exposes the phone's camera as a native V4L2 (Video4Linux2) camera device, so any app on Continuum OS — not just a driver-specific one — can use it as a webcam.

## 8.3 Android-Side Companion

Because the phone still runs Android, Continuum OS ships (and open-sources) a Continuum Companion service for Android: a Kotlin foreground service plus the same permission surfaces described for the app-based approach (Notification Listener, Accessibility Service for input, Telecom/Telephony APIs, CameraX). It speaks the identical wire protocol as continuumd, so from the OS's perspective the phone is just another Continuum-protocol endpoint.

# 9. Security & Permission Model

- Verified boot: every boot stage (bootloader → kernel → root filesystem) is cryptographically verified via Secure Boot + dm-verity; a modified root partition refuses to boot or drops to a recovery/reinstall flow, matching Chrome OS/Android verified-boot design.

- App sandboxing: all ContinuumKit and Flatpak-distributed apps run in capability-scoped sandboxes (no default filesystem, camera, or network access) with a macOS-TCC-style permission broker prompting per-capability.

- Continuity daemons are the only OS components with elevated radio/input/virtual-device privileges, and each is individually toggleable and independently sandboxed from each other (a compromised clipboard daemon cannot reach the input-injection daemon).

- Pairing security: mutual Ed25519 key exchange plus rotating QR/numeric-comparison confirmation, identical security bar to the app-based design, with trust anchors stored in a TPM-backed keystore.

- All continuity network traffic is end-to-end encrypted (Noise Protocol / TLS 1.3 mutual auth); a cloud relay is used only for WAN fallback pairing/wake, never as a data store.

# 10. Technology Stack Summary

| Component | Technology |
| --- | --- |
| Kernel | Linux LTS + Continuum hardware-enablement patch set |
| Init & service management | systemd (or purpose-built init), D-Bus IPC |
| Compositor | Custom Wayland compositor (wlroots-based) |
| Desktop shell | Rust, custom GPU-composited UI toolkit |
| Continuity daemons | Rust/C++, protobuf wire format, QUIC/WebRTC + BLE/Wi-Fi Direct transport |
| Android companion | Kotlin, Jetpack Compose, CameraX, Telecom/Telephony APIs |
| App framework | ContinuumKit SDK, Flatpak-derived sandbox, Wine/Proton-derived Windows compatibility |
| Security | UEFI Secure Boot, dm-verity, TPM-backed keystore, Ed25519 + Noise/TLS 1.3 |
| Update system | A/B atomic partitions, delta updates, signed manifests |

# 11. Detailed Implementation Roadmap

Realistic multi-year roadmap for a from-scratch OS. Each phase ships an internally dogfoodable milestone; public alpha begins at Phase 3.

## Phase 0 — Foundation & Kernel Bring-Up (Months 1–6)

- Select Linux LTS baseline, stand up the build system (Yocto/Buildroot-derived), and get a minimal bootable image running on Tier-1 reference hardware.

- Stand up CI/CD, kernel patch-tracking, and the hardware-enablement backlog.

- Implement Secure Boot chain, dm-verity root verification, and the A/B partition update mechanism.

- Milestone: boots to a text console on reference hardware with verified boot and OTA update working.

## Phase 1 — Display, Compositor & Shell Skeleton (Months 7–14)

- Build ContinuumWM (Wayland compositor) with GPU-accelerated multi-monitor support.

- Build the shell skeleton: menu bar, Dock, window management, virtual desktops.

- Implement the sandboxed app runtime and get Flatpak-format Linux apps running.

- Milestone: boots to a usable desktop with window management and a handful of ported Linux apps.

## Phase 2 — continuumd Core & Pairing (Months 15–20)

- Implement continuumd: BLE/mDNS discovery, pairing handshake (QR/numeric + Ed25519), persistent QUIC session.

- Build the Continuum Companion Android app with the matching protocol implementation.

- Build Continuum Center UI in the shell for device status and feature toggles.

- Milestone: a Continuum OS machine pairs with an Android phone and shows a live “Connected” status.

## Phase 3 — Clipboard, Handoff, Drop (Months 21–30)

- Ship continuum-clipboardd, continuum-handoffd (with ContinuumKit Handoff API for third-party apps), and continuum-dropd (Wi-Fi Direct transfer, Files app integration).

- Public alpha release to a limited hardware-certified device set.

- Milestone: copy/paste, app/document handoff, and drag-and-drop file transfer all work end-to-end with an Android phone.

## Phase 4 — Phone, Notifications, Camera (Months 31–40)

- Ship continuum-phoned (notifications, SMS/RCS, call audio routing) and continuum-camerad (V4L2 virtual camera + scan-to-desktop).

- Expand hardware-enablement to Tier-2 best-effort device support.

- Public beta release.

## Phase 5 — Universal Control, Hotspot, Windows App Compatibility (Months 41–52)

- Ship continuum-controld (virtual display + compositor-level input injection) and continuum-hotspotd.

- Integrate and harden the Wine/Proton-derived Windows app compatibility layer.

- Full security audit, third-party penetration test of the pairing protocol and continuity daemons.

- Milestone: feature-complete Continuum OS candidate for General Availability.

## Phase 6 — OEM Certification & General Availability (Months 53–60)

- Finalize the OEM hardware-certification program and reference-device imaging kit.

- Performance, battery, and thermal hardening pass across the certified device matrix.

- Localization, accessibility audit, and documentation.

- General Availability launch with a certified Tier-1 device lineup and downloadable ISO for enthusiast installs on supported hardware.

# 12. Team Composition

An independent OS is a substantially larger undertaking than an app: this plan assumes a ~90-person core org at peak (Phase 3–5), starting smaller in Phase 0.

| Team | Approx. Size | Responsibility |
| --- | --- | --- |
| Kernel & Hardware Enablement | 12 | Linux kernel patch set, driver bring-up, firmware/driver signing pipeline |
| Core OS / Init / Security | 8 | Init system, A/B update system, Secure Boot/dm-verity, sandboxing, permission broker |
| Compositor & Graphics | 8 | ContinuumWM, GPU acceleration, virtual display pipeline for Universal Control |
| Desktop Shell / UX Engineering | 10 | Menu bar, Dock, Spotlight-equivalent search, Files app, Settings app |
| Continuity Daemons | 14 | continuumd and all feature daemons in Section 8 |
| Android Companion | 6 | Continuum Companion app, protocol parity with continuumd |
| App Platform & Compatibility | 10 | ContinuumKit SDK, Flatpak sandbox integration, Wine/Proton-derived Windows layer |
| Cloud/Backend | 5 | Pairing directory, WAN relay, push-wake infrastructure, OTA update servers |
| Security | 4 | Verified boot design/review, key management, pen-test coordination, sandbox audits |
| QA / Hardware Certification | 10 | Device certification lab, regression automation, OEM compatibility matrix |
| Product & Design | 6 | Scope, OEM partnerships, UX design system |
| Program/Release Management | 3 | Cross-team scheduling, release trains, OEM launch coordination |

# 13. Testing, QA & Hardware Certification

- Hardware-in-the-loop lab covering the Tier-1 certified device list plus a rotating Tier-2 sample, running nightly boot/driver/continuity regression.

- Kernel and driver CI: automated boot tests on every kernel patch across the certified device matrix before merge.

- Continuity protocol integration tests using emulated device pairs, plus a physical Android OEM matrix (Samsung, Pixel, OnePlus, Xiaomi, Motorola) for the Continuum Companion.

- Update-path testing: simulate power loss and corrupted updates mid-flash to validate A/B rollback reliability before every release train.

- Security: independent penetration test of the verified-boot chain, sandbox escape testing, and the continuity pairing/relay protocol before each major release; fuzzing of the daemon protocol parsers.

- OEM certification program: a documented hardware compliance suite (driver coverage, power management, Secure Boot chain) OEM partners must pass before a device is listed as “Continuum OS Certified.”

# 14. Distribution & Update Strategy

- Primary distribution: pre-installed on certified OEM hardware (the macOS-parallel model), plus a downloadable installer ISO for enthusiast installs on supported reference configurations.

- Android Companion distributed via Google Play and as a sideloadable open-source APK, since it must live inside Android's app ecosystem.

- Staged OTA rollout (1% → 10% → 50% → 100%) gated on crash-free-boot and continuity-pairing-success telemetry thresholds, with automatic halt on regression.

- Long-term support channel (annual) and a faster rolling/beta channel for early adopters, mirroring the split most desktop OSes use to balance stability and iteration speed.

# 15. Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Driver/hardware coverage gap outside the certified Tier-1 list | High — poor experience on uncertified hardware | Ship with a small, well-supported Tier-1 list first (ChromeOS model); grow Tier-2 support incrementally; be explicit about supported hardware |
| Windows app compatibility layer can't cover all apps users need | High — adoption blocker for switchers | Set expectations as “best effort” in v1; prioritize the top N most-requested Windows apps; invest in native/Linux alternatives via the App Store |
| Google Play policy blocks Accessibility Service usage in the Android Companion | High — blocks Universal Control | Engage Play policy team early; scoped, user-initiated, clearly-consented feature; fallback to view-only mirroring without input injection |
| Verified-boot or sandbox vulnerability | Critical — full device compromise | Independent security audits before every major release; bug-bounty program; minimal attack surface in kernel-adjacent daemons |
| Underestimating from-scratch OS engineering cost/time | High — schedule and budget risk | Phase-gated delivery with independently useful milestones; reuse Linux kernel and existing app ecosystems rather than reinventing them; revisit scope at each phase gate |
| Developer ecosystem too small at launch | Medium — slow app-store growth | Linux app compatibility (Flatpak) bootstraps the catalog from day one instead of starting from zero |

# 16. Success Metrics (KPIs)

- Boots successfully and passes hardware certification on 100% of the Tier-1 device list before GA.

- Pairing success rate ≥ 98% on first attempt across the Android OEM test matrix.

- A/B update success rate ≥ 99.9%, with automatic rollback recovering 100% of simulated failed updates.

- Clipboard sync median latency ≤ 500 ms on local network; file transfer within 80% of raw Wi-Fi Direct link speed.

- Crash-free boot rate ≥ 99.5% across the certified device fleet post-GA.

- Verified-boot and sandbox security audits completed with zero critical findings outstanding at GA.

# 17. Appendix

## 17.1 Glossary

- Verified boot — a boot chain where each stage cryptographically verifies the next before executing it, preventing unauthorized OS modification.

- A/B (atomic) updates — an update model with two OS partitions, where updates install to the inactive partition and only activate after a successful boot, enabling instant rollback.

- Compositor — the system component that combines all app windows into the final image shown on screen, and the layer at which Universal Control's input injection operates.

- V4L2 (Video4Linux2) — the Linux kernel API for video capture devices; exposing the phone camera as a V4L2 device makes it usable by any app, not just a bespoke driver.

- Continuity daemon — an always-running OS system service (not a user-installed app) implementing one continuity feature, with elevated privileges an app sandbox could not hold.

## 17.2 Document Control

- Version 1.0 — initial OS engineering plan (supersedes the earlier Windows-app-based approach).

- Owner: OS Platform Group.

- Review cadence: revisit phase scope and hardware certification list at the end of every phase milestone.